Evolve: 11/12/2008, 30/1/2009

To do before selling:
1. fix up undo/redo of diagrams
   (12 nights) Completed 3rd April 2010
2. fix backbone loading
   (5 nights)
3. better looking component diagrams (a la yworks example)
   (2 nights)
4. Allow refresh of leaves upon reimport
   (3 nights)
5. visual resemblance
   (2 nights)
6. fix editing + positioning of connector ends
   (3 nights)
7. fix component destruction
   (2 nights)
8. better “port location” when pressing spacebar on class
   (1 night)
9. Tabbing should always take visibility into account + parameter tabbing
   (3 nights)
10. More rules implemented including composition and stereo visibility...
    (5 nights)
11. Simplify attr + operation options + menu items disabled rather than removed
    (1 night)
12. Documentation + web site
    (10 nights... take initial from phd, including statecharts)
13. Sell + promote

46 nights == 12 weeks == 3 mths to sell from 5/9/2009. Aim to sell from start December 2009 or start Feb 2010!

Work left:
1. [aaa] indices
2. Allow runtime engine to work off jars + jars generated from Evolve
   (5 nights)
3. better copy and positioning when placing existing component
4. implicitly connected ports 11/12/2008
5. baselining
6. importing 23/4/2009
7. option to hide ports on parts but show them on components (like port/hide)
8. primitive converters (runtime, compile time, boolean literals?)
9. arrays, maps and generics as types and values
10. extensible enums (possibly via the state pattern? allocate UUID for each state). allocation of constants which don't conflict...

Defects to fix:
1. fix attribute copying and aliasing
2. fix up undo/redo of diagrams by providing generic mechanism. make sure to keep the foreground/background diagram updating.
3. visual lockdown bugs -> showing full ports and slots of a part when added
4. fix editing of connector ends – it's too fiddly. perhaps position ends on the connector always (with a bit of whitespace around). allow an end to be entered by selecting the correct end of the line depending on where the click was made.
5. fix backbone loading so that order within single stratum doesn't count. perhaps get rid of xstream and use something faster. should still be ascii though (or possibly a choice between binary and ascii)
6. separate out strata configs so that $env vars etc can be brought used. should be able to have top level config as user changeable, a la spring.
7. allow multiple stereotypes where order doesn't count, to allow for overlays etc. allow connector stereotypes to be used in runtime to handle interception via proxies. i.e. Like in spring DM modules for osgi service retry mechanism.
8. need to speed up diagrams. look at slowness of LTSA example.
9. inherited factory doesn't always seem to have a creator part! works ok via BB though...
10. upgrade dock 20/3/2009
11. update EMF/UML2 version to current
12. fix ODB problem with port kind
13. add full fetch groups for ODB or make faster somehow (embedded delta engine?) for browser
14. fix web-page generation to have style completely in case tool + pdf generation + better html editing
15. fix bean import to allow missing primitives to be ignored (e.g. Thread in SWT), fix for GWT verticalsplitter, type removal
16. import causes lots of duplicates if re-importing. plus, need to make robust for re-import by fixing UUID for each to a constant – perhaps based on the full pkg + name?
17. fix component destruction to work recursively + provide remove() methods.
18. better “port location” when pressing spacebar on class
19. tweak for mac ui + runnable jar + install
20. formal (?) issue when replaced constituent is picked up on multiple resemblance paths
21. tabbing on types for attrs + params (also controlled via visibility)
22. checking rules for visibility of stereotypes
23. tabbing should always take visibility into account
24. allow spaces and newlines in strata for generation and batch files
25. fix up multi-user (exceptions on undo/redo) and provide visual conflict indicators + db locking for garbage collection / import
26. implement all the rules in the formal spec + placeholder checks
27. more unit tests for delta engine + runtime
28. able to mark elements and packages as “ignore” for current running, so we can run partially complete models
29. fix “int” use in attributes – should turn into Integer 11/7/2009
30. make provides/req and connectors join to middle of standard size port and iconified interface -> will make diagrams much less fiddly to maintain 8/7/2009
31. fix so that connector previews show, and connectors straighten properly when ports resized
32. when holding down and dragging, provide a mode where alignment with another element's top causes it to be sticky
33. refreshing delta backbone code tab causes exception, so does “open parent in new tab” when used twice
34. put in a strata option to indicate that definitions in a package cannot be replaced & add a rule to check nothing does. use this to speed up checking. possibly “avoid” check also for read-only? or do once and then cache? 13/7/2009
35. “expand” for port interfaces, resemblance, other things 23/4/2009
36. generation should be performed as a long running background task
37. fix indices (e.g. causes a problem with design grid layout)
38. fix getCompositeConnectorsAsLinks() to return originals?

To finish for phd work:

1. fix up alloy spec for feedback connectors
2. fix up alloy interpretation in case tool

Future work:

1. extensible feature modelling via feature diagrams which can be evolved
2. refactoring tool to examine and change leaf components
3. extensible stereotypes (i.e. can load in new stereotypes with new visual look of components/interfaces + icons + expanders)
4. extensible runtime (+ generation time for hardcoded generators) by phrasing as an evolve model and allowing redefinition
5. periodic autosave if quiet for N seconds. possibly timed backups also.
6. allow even base types in the backbone model to be replaced
7. extensible case tool modeled in Evolve
8. able to mark elements, strata and packages so they are not checked. i.e. so we can keep running even while designing.
9. sequence diagrams + reverse translation of LTSA into seq diagram for behavioural analysis including customisable LTS for stereotypes and hyperports
10. “stationary” stereotype for parts to allow old versions to be used (e.g. old XML parser) + mapping onto OSGi or module approaches
1. concurrency via actors and possibly concurrent state machines + expanded state mechanisms such as history
2. fix composite hardcoded writer for states, factories, hyperports, connector order
3. clusters and navigability
4. simplify code generation + running options to be turnkey. possibly a specialised note element with fields?
5. add a specialised note element that can have preset fields to be filled in. html form?
6. full UML modeling: other diagrams including timing, class, collab.
7. visual test framework for case tool checking between releases
8. freeform drawing palette
9. turnkey and idiot-proof online update and extend facility which can be built into packaged applications
10. license manager tied into online update and extension facility – in-app purchases? license server should provide a web interface and allow viewing of all sales etc.
11. visual testing platform, to create visual unit tests to test case tool + interpreter
12. save of dockingframes layout for a project
13. migration workbench to analyse and migrate existing software into Backbone form
14. move to a more mature docking framework? not needed 21/9/09
15. metrics measurement: look at SDmetrics for UML and the henderson sellers book and adapt for components and extensibility
16. different type of delta indicator – possibly on a 45 degree angle?
17. distributed system modelling where nodes can be specified separately and backbone component hierarchy can be mapped onto this. an environment for managing a distributed system and analysing points of comms between machines for possible slowdown etc. different types of transport.
18. reverse interfaces – i.e. in the state machine where providing a state with a sub-interface of an interface means the action port provides this also. perhaps mark external port as being “reversed”?
19. security model where subtrees or components are protected from extension unless correct permissions exist. perhaps tie just to extensions and incorporate into online download facility?
20. extensible roles where roles have permissions etc.
21. copy/paste including model between evolve instances – use export/import functionality!
22. clone of component structure into a new component. Not resemblance, just a simply copy, so it can then be updates. Possibly even make it work off arbitrary contained structures such as a grouper.
23. allow libraries and other binary artifacts (e.g. icons) to be packaged with an extension. .e.g. the uml2-odb.jar replacing the pojo specific one in an extension, allowing us to morph the non-db version of Evolve into the odb one. perhaps even model as a type of element.
24. add a way to export packages from a parent package. rather than drawing dependencies, use a checkbox on child package perhaps?
25. fix up the appearance of classes to maybe look like: http://www.yworks.com/img/yfiles_relnotes/modern_painters.png
26. an analysis approach that integrates UML domain models in with a component architecture

Future platforms:
-- do this in such a way that a single model can generate for multiple targets. I.e. you choose a target to generate to, and each component can have a separate implementation class per target platform. what about supress etc? how to handle windowing toolkits?

1. J2SE + Swing
2. JPA + extensible db schemas
3. Webservices profile
4. GWT (mostly done)
5. Spring?
6. OSGi / JSR294 / Jigsaw modules
7. Android
8. .Net
9. C/C++ and Linux
10. Objective-C (Mac and iPhone)
11. Component modeling support for different libraries: gaming (spgl or pulpcore?), scenegraphs etc. Could sell these as add-ons.
12. fuller UML2 support?
13. the bug extensible hardware platform (www.buglabs.net)?